| Activity |  | Predecessor | Duration (Days) |
| --- | --- | --- | --- |
| A | Collecting information from interview | None | 3 |
| B | Meeting with team member to plan and divide task | None | 1 |
| C | Determine user requirement for the proposed system | A | 2 |
| D | Extracting key information from the interview | A | 1 |
| E | Determine scope of study | B | 1 |
| F | Determine problem statement | D | 2 |
| G | Determine objective of the study | E | 2 |
| H | Determine scope of project | E | 1 |
| I | Proposed solutions | F | 3 |
| J | Describe the current business process | I | 2 |
| K | Design a logical DFD of AS-IS system | D, I | 4 |
| L | Determine functional and non-functional requirements | K | 2 |